Monthly Status Report

LexEVS Operations and Maintenance

Subcontract No. 11XS282

REPORT MONTH

Submitted by:

Traci St.Martin

Date:

12/9/11

Contents

A.	Personnel Roster	3

B.	Technical Status Overview	3

C.	Technical Progress	3

D.	Status of Deliverables/Milestones Overview	4

E.	Status of Deliverables	4

F.	Activity/Issue Risk Identification and Corrective Action	4

G.	Description of Work/Activities Planned for the next Month	5

H.	Financial Reporting	5

I.	Additional Reporting	5

# Personnel Roster

| Name | Title/Role | Contact Information |
| --- | --- | --- |
| Traci St.Martin | Project Manager | Stmartin.traci@mayo.edu |
| Craig Stancl | Technical Lead | Stancl.craig@mayo.edu |
| Pradip Kanjamala | Senior Analyst Programmer | Kanjamala.pradip@mayo.edu |
| Scott Bauer | Analyst Programmer | Bauer.scott@mayo.edu |

# Technical Status Overview

We have begun our process to utilize JIRA to define issues, prioritize and then assign tasks.  We have a recurring weekly meeting on Wednesdays at 1pm CDT/2pm EDT.  We’ve begun working on JIRA items and have marked the next release items as 6.0.2 to signify those in which we are currently working. Please see list below.

# Technical Progress

| Activity | Description |
| --- | --- |
| JIRA #239- Fixed | The contains algorithm fails on search strings starting with a single character word such as 'a'. |
| JIRA #246 - Fixed | Target Codes do not resolve properly in MRMAP loads |
| JIRA #457 - Fixed | OWL Exporter content error when exporting an UMLS ontology |
| JIRA #467 - Fixed | Make the variable MAX_IN_CACHE in FileSystemCachingValueSetDefinitionCompilerDecorator configurable |
| JIRA #471– In Progress | Improve performance of value set search frunctions. |
| JIRA #487 – In Progress | Remove headers from OWL and OBO formatted ontologies Supported Sources |
| JIRA #488– Duplicate of 472 | MSSO has changed MedDRA security service |
| JIRA $489 – In Progress | Include all names of a secured terminology in lexevs.properties |

# Status of Deliverables/Milestones Overview

We have created a project wiki site out on Confluence Wiki at https://wiki.nci.nih.gov/display/EVS/LexEVS+Maintenance+2011-2012.  This table of contents breaks out into different areas to capture the weekly meeting notes, monthly technical status reports, an area for documentation and a brief summary. This site will evolve throughout the lifecycle of this project.

# Status of Deliverables

| Deliverable/Milestone | Delivery Date | Status |
| --- | --- | --- |
| Program Management | Ongoing | In Progress |
| Maintenance of Software System - | Ongoing | In Progress |
| Provide Operational Support | Ongoing | In Progress |
| Provide Technical Expertise | Ongoing | In Progress |
| Project Wiki | 12/2/11 | Complete |
| Monthly Technical Reports – December 20111 | 12/9/11 | Complete |
| Monthly Financial Reports – December 2011 | 12/9/11 | Complete |

For the first month, include all deliverables and milestones for the entire project.  For subsequent months, update as necessary and highlight any changes from the previous month.  Add rows as needed.

# Activity/Issue Risk Identification and Corrective Action

| Activity/Issue | Description to corrective activity/issue |
| --- | --- |
| A few of the bugs investigated and/or fixed will require a tier deployment to move these to Production. | We have decided to mark these items as tier deployment needed and plan for a tier deployment in the spring of 2012. The process has changed and we believe it will not be as time consuming as in the past. |

# Description of Work/Activities Planned for the next Month

| Activity | Description |
| --- | --- |
| Continue with open JIRA Items | Please see open items with fix status of 6.0.2 at https://tracker.nci.nih.gov/browse/LEXEVS |

# Financial Reporting

Overall Financial Status

| Budget | 2112 hours |
| --- | --- |
| Expected Spend to Date | 176 hours |
| Actual Spend to Date | 8.5 hours |
| Projected Spending for the Remainder of the Period of Performance | 191.5 hours/month |

Cost Variance Explanation:

With the holidays and the start up of the project our burn for November was very light. We will plan to increase our burn rate over the remainder of the project.

# Additional Reporting

None at this time.