| Meeting Name: | NCI/Mayo LexEVS weekly | Location: | 440E/Telecon |
| --- | --- | --- | --- |
| Date: | 3/28/12 | Time: | 1pm |
| Facilitator: | Traci | Attendees: | Scott, Pradip, Traci, Sherri, Jason, Tracy, Sichen, Dave, Larry, Sahana, Troy, Larry B., Gilberto |

| Topic | Discussion | Action items |
| --- | --- | --- |
| Update on 6.0.3 build | Done a build with BDA Lite. Sarah is creating new tracks in AntHill Pro 3. The artifacts are on AntHill Pro 3. There is a 2 step process on AntHill Pro 3. It sounds like the first part is done. Now just need to deploy the artifacts to the servers. Sarah mentioned being able to deploy to Dev at the end of the week. If we wanted to start on Dev testing before this is done we’d have to deploy the grid and distributed manually. Dave mentioned there is a section in PTE with regards to manual deployment. |  |
| Content load status on Dev | All the content should be on Dev right now. Tracy loaded Automobiles & Automobiles extension. |  |
| JIRA items 453 461 513 491 468 – close? | 453 is an issue with the UMLS loader. We’d have to modify the loader to load based on CUI instead of concept, which would be a major effort. NCBO is loading HL7 based on CUI and should have their loader done in the next few weeks. The question though is whether loading via RRF is the correct way to load HL7 or should it be loaded via our HL7 loader or even more correctly by a new MIF loader. Did not review others due to time restraint |  |
| Discuss timelines & needs for tier deployments | Reviewed the project plan with the tentative schedule for the tier deployments & updated with information. |  |
| Problems with loading Meta? | Tracy & Scott are working on this. They found out where it was failing and Tracy will work with Alameda to determine the change to Meta. |  |
| Other Caching of value sets NPO SNOMED | Tracy created #515 for the problem with caching of value sets. This sounds like a new problem. We’ll prioritize this as part of 6.0.4. This is a performance issue. Tracy created #514 for the NPO problem. It could be possible to have a work around and modify the OWL file and remove the comments. We’ll prioritize this for 6.0.4. Tracy also found an issue that she will enter into JIRA – this will also be prioritized for 6.0.4 Tracy asked a question about the SNOMED load and how the transitive relationship numbers are much different than that which was loaded in January. Pradip mentioned how this was fixed and that these numbers should be greater. Tracy is going to pull out info from the code and check with Alameda to make sure the transitive relationships are being defined correctly. |  |